Đỗ Hùng Cường

ITITIU13170

Plan the thesis defense day

*\*Total time to present 20 minutes*

Complete Features: No. 1 - 33

Incomplete Features: No. 34 - 45

Estimated Duration: 09/06/2017 - 15/12/2017

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No.** | **Feature** | **User** | **Begin** | **Finish** | **Duration** |
| *<no>* | *<name of topic to present>* | *<user who use feature>* | *<mm/dd/yyyy>* | *<mm/dd/yyyy>* | *<number*  *of day>* |
| 1 | Register | Guest, Admin | 09/06/2017 | 11/06/2017 | 2 |
| 2 | Login | Guest, Admin | 11/06/2017 | 13/06/2017 | 2 |
| 3 | Logout | Customer, Admin | 13/06/2017 | 15/06/2017 | 2 |
| 4 | View Rooms | Guest, Customer, Admin | 15/06/2017 | 17/06/2017 | 2 |
| 5 | View Restaurant | Guest, Customer, Admin | 17/06/2017 | 19/06/2017 | 2 |
| 6 | Search for Room | Guest, Customer, Admin | 19/06/2017 | 23/06/2017 | 4 |
| 7 | Search for Food, Drink | Guest, Customer, Admin | 23/06/2017 | 25/06/2017 | 2 |
| 8 | View gallery of hotel | Guest, Customer | 25/06/2017 | 26/06/2017 | 1 |
| 9 | View introduction of hotel | Guest, Customer | 26/06/2017 | 27/06/2017 | 1 |
| 10 | Filer rooms | Guest, Customer, Admin | 27/06/2017 | 29/06/2017 | 2 |
| 11 | Filer food or drink | Guest, Customer, Admin | 29/06/2017 | 01/07/2017 | 2 |
| 12 | Send contact | Guest, Customer | 01/07/2017 | 04/07/2017 | 3 |
| 13 | Send reservation form | Guest, Customer | 04/07/2017 | 08/07/2017 | 4 |
| 14 | Book room | Customer | 08/07/2017 | 12/07/2017 | 4 |
| 15 | Cancel room | Customer | 12/07/2017 | 15/07/2017 | 3 |
| 16 | View profile | Customer, Admin | 15/07/2017 | 18/07/2017 | 3 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No.** | **Feature** | **User** | **Begin** | **Finish** | **Duration** |
| 17 | Edit profile | Customer, Admin | 18/07/2017 | 22/07/2017 | 4 |
| 18 | Change password | Customer, Admin | 22/07/2017 | 26/07/2017 | 4 |
| 19 | View activity | Customer | 26/07/2017 | 28/07/2017 | 2 |
| 20 | Send feedback | Customer | 28/07/2017 | 02/08/2017 | 5 |
| 21 | Dashboard management | Admin | 02/08/2017 | 09/08/2017 | 7 |
| 22 | Receive notification | Admin | 09/08/2017 | 15/08/2017 | 6 |
| 23 | Send message | Admin | 15/08/2017 | 18/08/2017 | 3 |
| 24 | View users | Admin | 18/08/2017 | 22/082017 | 4 |
| 25 | Manage users | Admin | 22/082017 | 25/08/2017 | 3 |
| 26 | Ban users | Admin | 25/08/2017 | 29/08/2017 | 4 |
| 27 | Add new room | Admin | 29/08/2017 | 02/09/2017 | 4 |
| 28 | Delete room | Admin | 01/09/2017 | 05/09/2017 | 4 |
| 29 | Update room | Admin | 04/09/2017 | 07/09/2017 | 3 |
| 30 | Add food or drink | Admin | 06/09/2017 | 08/09/2017 | 2 |
| 31 | Remove food or drink | Admin | 08/09/2017 | 11/09/2017 | 3 |
| 32 | Update food or drink | Admin | 11/09/2017 | 15/09/2017 | 4 |
| 33 | Update profile image | Admin | 15/09/2017 | 16/09/2017 | 1 |
| 34 | Follow users | Admin | 16/09/2017 | 23/09/2017 | 7 |
| 35 | Send feedback & rate hotel | Customer | 23/09/2017 | 30/09/2017 | 7 |
| 36 | Send feedback & rate room | Customer | 30/09/2017 | 07/10/2017 | 7 |
| 37 | View customer activity | Admin | 07/10/2017 | 14/10/2017 | 7 |
| 38 | View statistic of visit times | Admin | 14/10/2017 | 21/10/2017 | 7 |
| 39 | View recommendation room | Guest, Customer | 21/10/2017 | 28/10/2017 | 7 |
| 40 | View related room | Admin | 28/10/2017 | 04/11/2017 | 7 |
| 41 | View top of rooms | Guest, Customer, Admin | 04/11/2017 | 11/11/2017 | 7 |
| 42 | Email template | Admin | 09/11/2017 | 18/11/2017 | 7 |